GRADLLY Apprenticeships, in progress.

PRODUCT REQUIREMENTS DOCUMENT

All Four Portals  ·  Version 1.0  ·  March 2026

| 01 Employer Portal | 02 Provider Portal | 03 Apprentice Portal | 04 FlowPortal |
| --- | --- | --- | --- |

| Document Title | Gradlly — Product Requirements Document, All Four Portals |
| --- | --- |
| Version | 1.0 |
| Date | March 2026 |
| Status | Final Draft — For Development Team Use |
| Prepared by | Gradlly Product Team |
| Classification | Confidential |

# 1. Document Purpose & Scope

This Product Requirements Document (PRD) defines the complete functional and non-functional requirements for the Gradlly platform across all four portals. It is the primary reference document for the development team, product managers, QA engineers, and external technology partners.

Each portal is specified independently with its own user context, feature set, acceptance criteria, and interface requirements. Cross-portal dependencies and shared platform requirements are specified in Sections 2 and 7.

## 1.1 Document Structure

- Section 2 — Platform Overview: architecture, shared systems, and cross-portal dependencies

- Section 3 — Portal 1 (Employer Portal): full feature requirements and acceptance criteria

- Section 4 — Portal 2 (Provider Portal): full feature requirements and acceptance criteria

- Section 5 — Portal 3 (Apprentice Portal): full feature requirements and acceptance criteria

- Section 6 — Portal 4 (FlowPortal): full feature requirements and acceptance criteria

- Section 7 — Non-Functional Requirements: performance, security, accessibility, availability

- Section 8 — Integration Requirements: ESFA DAS API, ILR, GOV.UK One Login

- Section 9 — Data Model: key entities and relationships across all four portals

- Section 10 — Release Phases: MVP scope, Phase 2 features, and future roadmap items

## 1.2 Intended Audience

| Role | Sections of Primary Relevance |
| --- | --- |
| Engineering Lead / CTO | All sections — architecture authority |
| Frontend Engineers | Sections 3–6 (feature requirements per portal), Section 7 (NFRs) |
| Backend Engineers | Sections 2, 7, 8, 9 — platform, integrations, data model |
| QA Engineers | Sections 3–6 acceptance criteria, Section 7 performance & accessibility |
| Product Managers | All sections — requirement ownership and prioritisation |
| Design Lead | Sections 3–6 interface requirements, Section 7.3 accessibility |
| Compliance Officer | Section 8 ESFA/ILR integrations, Section 7.2 security |

## 1.3 Requirement Priority Definitions

| Priority | Definition | Phase |
| --- | --- | --- |
| Must Have | Platform cannot launch without this requirement met. MVP-blocking. | Phase 1 (MVP) |
| Should Have | High-value feature required within 90 days of launch. Not MVP-blocking. | Phase 1 post-launch |
| Could Have | Valuable enhancement for Phase 2 (Months 7–18). Improves product quality. | Phase 2 |
| Won't Have (Now) | Explicitly out of scope for Phases 1 and 2. Acknowledged for future consideration. | Phase 3+ |

# 2. Platform Overview

## 2.1 Product Description

Gradlly is the UK's first four-portal apprenticeship management platform. It connects employers, training providers, apprentices, and SMEs on a shared data layer — enabling real-time visibility, compliance automation, and funded AI skills training delivery across the entire apprenticeship lifecycle.

## 2.2 Portal Summary

| Portal | Primary User | Core Purpose | Phase 1 Priority |
| --- | --- | --- | --- |
| Portal 1 — Employer Portal | HR & L&D Managers at levy-paying employers | Levy management, apprentice tracking, commitment statements, ROI reporting | MVP |
| Portal 2 — Provider Portal | Programme Managers, Tutors, Compliance Officers | Ofsted readiness, learner cohort management, ILR submission, employer engagement | MVP |
| Portal 3 — Apprentice Portal | Active apprentices (aged 16–65, any standard) | OTJ logging, milestone tracking, KSB portfolio, communications | MVP |
| Portal 4 — FlowPortal | SME employers, levy donors, AI programme learners | Levy Exchange marketplace, SME compliance dashboard, AI apprenticeship programme delivery | MVP (Levy Exchange Phase 2) |

## 2.3 Shared Platform Components

The following components are shared across all four portals and must be built once as platform-level services, not duplicated per portal.

| Component | Description | Portals Consuming |
| --- | --- | --- |
| Authentication Service | OAuth 2.0 SSO with GOV.UK One Login and email/password fallback. JWT tokens, refresh token rotation, session management. | All four |
| Notification Engine | Email (transactional + digest), in-app push, and SMS notifications. Event-driven via internal message queue. | All four |
| File Storage Service | Secure document and evidence storage. AES-256 at rest. Files namespaced by organisation, learner, and type. | P1, P2, P3 |
| Audit Trail Service | Immutable log of all data mutations with user ID, timestamp, and before/after values. Exportable as CSV/PDF. | All four |
| E-Signature Service | Legally binding e-signature workflow with biometric fallback. Stores signed PDFs with timestamp and IP metadata. | P1, P2, P3 |
| ESFA DAS API Client | OAuth 2.0 authenticated two-way sync with the ESFA Digital Apprenticeship Service API. Handles levy, enrolments, withdrawals, completions. | P1, P2, P4 |
| Multi-Tenant Data Layer | Row-level security enforced at database level. Tenant isolation: employer A cannot access employer B data under any circumstances. | All four |
| User & Role Management | Configurable roles per portal. Invitation workflow, role assignment, deactivation. Separate user base per portal with cross-portal linking for tripartite workflows. | All four |

## 2.4 Cross-Portal Data Flows

The following data flows connect portals and must be supported by the shared platform layer:

- Learner enrolment: Employer (P1) initiates → Provider (P2) accepts and creates ILR → Apprentice (P3) account created automatically

- OTJ approval: Apprentice (P3) submits log → Employer (P1) receives notification and approves/rejects → P3 updates in real time

- Commitment statement: Provider (P2) creates → Employer (P1) e-signs → Apprentice (P3) e-signs → PDF stored across all three portals

- 12-weekly review: Provider (P2) schedules and records → Employer (P1) notified and co-signs outcomes → Apprentice (P3) sees review history

- Levy transfer: Employer (P1) or FlowPortal (P4) donor initiates transfer → SME on FlowPortal (P4) receives match → Enrolment creates learner on P3

- At-risk flagging: System detects OTJ or review threshold breach → Provider (P2) intervention queue updates → Employer (P1) notified

PORTAL 1 · PRODUCT REQUIREMENTS Employer Portal Manage your levy. Track every apprentice. Prove the ROI.

# 3. Portal 1 — Employer Portal

## 3.1 Portal Context

| Portal ID | P1 |
| --- | --- |
| Target users | Head of L&D, HR Manager, Finance Director, Line Manager |
| Primary goal | Manage the entire apprenticeship investment — levy balance, apprentice progress, commitment statements, and ROI — from a single dashboard |
| Design tone | Professional, financial, data-driven. Should feel like a best-in-class finance dashboard: precise, trustworthy, always current |
| Primary colour | #1847D4 (Blue) — Bricolage Grotesque |
| Key integration | ESFA DAS API — real-time levy balance, enrolment status, and payment confirmations |
| Access device | Primarily desktop (1280px+), responsive tablet support required |

## 3.2 Feature Requirements

### 3.2.1 Levy Management Dashboard

| F1.1.1 |  | Real-Time Levy Balance Display | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The levy dashboard must display the employer's current available levy balance, synced live from the ESFA DAS API. The balance must reflect the most recent DAS transaction data and update automatically on each page load and every 15 minutes via background sync. |  |  |  |
| Acceptance Criteria |  | - Available levy balance is displayed in GBP with two decimal places on dashboard load - Balance is sourced directly from ESFA DAS API — no manual entry permitted - Last-synced timestamp is displayed alongside the balance value - If DAS API is unavailable, a degraded-mode banner is shown with the last known balance and sync time - Balance updates automatically without page reload every 15 minutes |  |  |  |

| F1.1.2 |  | Levy Expiry & Funds at Risk Alert | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The system must identify levy funds that will expire within 90 days and surface a prominent amber warning banner at the top of the levy dashboard. Funds expiring within 30 days must trigger a red danger alert. |  |  |  |
| Acceptance Criteria |  | - Amber alert banner appears when any portion of levy balance will expire within 90 days - Red alert banner appears when any portion will expire within 30 days - Alert displays the exact amount at risk and the expiry date - Alert links directly to the Levy Transfer Hub (F1.1.4) with one click - Alert is dismissible per session but re-appears on next login |  |  |  |

| F1.1.3 |  | Levy Utilisation Chart & Forecast | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The levy dashboard must include a visual utilisation chart showing levy spend breakdown and a 12-month spend forecast based on active apprenticeship programmes. |  |  |  |
| Acceptance Criteria |  | - Annual utilisation chart shows three segments: used / expiring within 90 days / available - Monthly bar chart shows contribution vs. spend for the last 12 months - Forecast card projects estimated spend over next 12 months based on active programmes and monthly contribution rate - Cost-per-apprentice table is available showing average cost by standard and provider - All charts are exportable as PNG and included in the PDF report export |  |  |  |

| F1.1.4 |  | Levy Transfer Hub | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must be able to initiate levy transfers to SME partner organisations directly from the employer portal, subject to the ESFA 50% transfer cap. The Transfer Hub connects to FlowPortal (P4) for SME matching. |  |  |  |
| Acceptance Criteria |  | - Employer can see their current transferable balance (up to 50% of annual levy contribution) - Employer can search or browse SME recipients by sector, region, and programme type - Transfer initiation triggers ESFA DAS API transfer consent flow - Transfer status is tracked in a pipeline view: initiated / pending ESFA / confirmed / active - Compliance documentation is auto-generated for each confirmed transfer - Link to FlowPortal Levy Exchange (P4) is surfaced for automated donor-SME matching |  |  |  |

| F1.1.5 |  | Levy Report Export | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must be able to export a board-ready levy summary report as a PDF at any time. |  |  |  |
| Acceptance Criteria |  | - PDF export includes: available balance, monthly contributions (12 months), utilisation breakdown, forecast, active apprentice count, and cost summary - Report is branded with Gradlly and employer name/logo - Export is generated in under 10 seconds - Report can be emailed to a configurable list of recipients on a scheduled monthly basis |  |  |  |

### 3.2.2 Apprentice Management

| F1.2.1 |  | All-Apprentice Overview Dashboard | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must have a single-screen view of every active apprentice across all training providers, showing real-time OTJ progress, EPA dates, and risk status. |  |  |  |
| Acceptance Criteria |  | - All active apprentices are listed in a sortable, filterable data table - Table columns: name, standard, provider, OTJ progress %, EPA date, status badge, last activity date - Status badges: On Track (green) / At Risk (amber) / Overdue (red) / EPA Ready (blue) - Filters available: provider, standard, status, EPA month, cohort start date - Search by apprentice name or employee ID - Table is exportable as CSV and PDF - Table loads within 2 seconds for up to 500 apprentices |  |  |  |

| F1.2.2 |  | Individual Learner Profile | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Clicking any apprentice in the overview table must open a detailed learner profile showing the complete apprenticeship record. |  |  |  |
| Acceptance Criteria |  | - Profile contains: personal details (name, start date, standard, provider, tutor, line manager) - Full programme timeline from enrolment to EPA with milestone completion status - OTJ hours chart showing weekly logged hours over the programme lifetime - Complete review history with dates, outcomes, and action points - Document library: all signed agreements, review records, and correspondence - Direct messaging thread to tutor and apprentice - Profile loads within 2 seconds |  |  |  |

| F1.2.3 |  | OTJ Log Approval Workflow | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Line managers must be able to approve or reject OTJ log entries submitted by their apprentices directly within the Employer Portal. A weekly digest email drives managers to the approval queue. |  |  |  |
| Acceptance Criteria |  | - OTJ approval queue lists all pending entries with: apprentice name, activity description, category, hours, submission date, and any attached evidence - Manager can approve or reject each entry individually - Rejection requires a mandatory comment (minimum 10 characters) - Bulk approve is available for up to 20 entries simultaneously - Approved entries update the apprentice's OTJ total in real time in Portal 3 - Weekly email digest is sent every Monday at 08:00 GMT listing pending approvals - Manager can configure digest frequency: daily / weekly / off - All approval actions are timestamped and stored in the audit trail |  |  |  |

| F1.2.4 |  | At-Risk Automated Flagging | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The system must automatically identify apprentices at risk of not meeting their OTJ target and alert the employer within 24 hours of the threshold being breached. |  |  |  |
| Acceptance Criteria |  | - System calculates required OTJ pace for each apprentice based on programme duration and hours logged to date - At-risk flag triggers when actual OTJ pace falls more than 15% behind required pace - Overdue flag triggers when OTJ pace falls more than 30% behind required pace - Email notification sent to line manager within 24 hours of flag being set - At-risk badge appears on the apprentice overview table and on the individual profile - Provider (P2) is simultaneously notified via their at-risk intervention queue |  |  |  |

| F1.2.5 |  | New Apprentice Enrolment | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must be able to initiate the enrolment of a new apprentice from within the portal, linking the apprentice to an apprenticeship standard and a training provider. |  |  |  |
| Acceptance Criteria |  | - Employer can create a new apprentice profile by entering: name, email, employee ID, job title, line manager, start date, and apprenticeship standard - Employer selects the training provider from a list of linked providers (provider must have accepted connection request) - System sends a magic-link invitation email to the apprentice to create their Portal 3 account - System notifies the provider (P2) of the new enrolment pending their acceptance - Enrolment status is tracked: invited / account created / provider accepted / ILR created / DAS confirmed |  |  |  |

### 3.2.3 Commitment Statements

| F1.3.1 |  | Commitment Statement Status Board | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must have a single view of the commitment statement status for every apprentice, with clear indication of which statements require their signature. |  |  |  |
| Acceptance Criteria |  | - Status board lists all apprentices with columns: name, provider, statement version, employer status, apprentice status, provider status - Status values per party: Signed (green) / Pending (amber) / Not sent (grey) - Statements requiring employer signature are highlighted and sorted to the top - Employer can filter by status, provider, and standard - "Statements requiring action" count is shown as a badge on the sidebar navigation item |  |  |  |

| F1.3.2 |  | Commitment Statement E-Signature | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must be able to review and e-sign commitment statements within the portal. The e-signature must be legally binding and compliant with eIDAS regulations. |  |  |  |
| Acceptance Criteria |  | - Employer can view the full commitment statement text in the portal before signing - E-signature captured via drawn signature or typed name with confirmation checkbox - Signed PDF is generated immediately with timestamp, IP address, and signatory metadata - All three parties (employer, provider, apprentice) are notified when the statement is fully executed - Version history shows all prior versions with dates and signatories - Signed PDF is accessible in the employer document library and the apprentice document library (P3) |  |  |  |

| F1.3.3 |  | Commitment Statement Audit Trail | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | A complete, immutable audit trail for every commitment statement must be maintained and exportable for Ofsted evidence purposes. |  |  |  |
| Acceptance Criteria |  | - Audit trail records: creation event, each view, each edit, each signature action, and any version changes - Each entry includes: user name, role, timestamp, and action description - Audit trail is exportable as PDF in Ofsted-ready format - Audit trail cannot be deleted or modified — immutable once written |  |  |  |

### 3.2.4 Reporting & ROI

| F1.4.1 |  | Levy ROI Report | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers must be able to generate a levy ROI report that connects levy spend to apprenticeship outcomes, supporting board-level investment decisions. |  |  |  |
| Acceptance Criteria |  | - ROI report includes: total levy spend to date, active apprentice count, completions, EPA pass rate, average cost per completion, estimated productivity uplift - Report compares outcomes across providers and standards side by side - Year-on-year comparison available where historical data exists - Report is exportable as PDF and formatted for board presentation - Scheduled monthly email delivery to configurable recipients |  |  |  |

| F1.4.2 |  | Provider Performance Comparison | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Employers with multiple linked training providers must be able to compare provider performance on key metrics. |  |  |  |
| Acceptance Criteria |  | - Comparison table includes per-provider: active learner count, average OTJ completion %, review compliance rate, EPA pass rate, withdrawal rate - Metrics are calculated from live platform data — not self-reported by providers - Comparison is exportable as CSV and PDF |  |  |  |

PORTAL 2 · PRODUCT REQUIREMENTS Provider Portal Ofsted-ready. ILR-compliant. Every learner, every day.

# 4. Portal 2 — Provider Portal

## 4.1 Portal Context

| Portal ID | P2 |
| --- | --- |
| Target users | Programme Manager, Curriculum Lead, Tutor, Compliance Officer, Quality Manager |
| Primary goal | Manage full learner cohorts end-to-end while maintaining Ofsted readiness and ESFA compliance at all times |
| Design tone | Clinical, data-dense, compliance-focused. Should feel like a professional operations system: structured, precise, always audit-ready |
| Primary colour | #3D52D5 (Indigo) — IBM Plex Sans |
| Key integrations | ESFA DAS API (two-way sync); ILR direct submission to ESFA |
| Access device | Desktop primary (1280px+), full tablet support |

## 4.2 Feature Requirements

### 4.2.1 Ofsted Readiness Hub

| F2.1.1 |  | Live EIF Readiness Score | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The Ofsted hub must display a live readiness score for every Education Inspection Framework (EIF) criterion, calculated automatically from live platform data including OTJ records, review completion rates, and programme documentation. |  |  |  |
| Acceptance Criteria |  | - Each of the 7 core EIF criteria is displayed with an individual score (0–100%) and a RAG (red/amber/green) rating - Overall readiness percentage is displayed as a ring chart with numeric value - Scores are recalculated every time relevant underlying data changes — not cached for more than 1 hour - Red threshold: below 60% ¦ Amber: 60–79% ¦ Green: 80%+ - Historical trend chart is available per criterion showing last 12 months of score movement - If any criterion scores below 75%, a red alert banner is displayed at the top of the hub |  |  |  |

| F2.1.2 |  | Quality Improvement Plan (QIP) | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Providers must be able to create, manage, and track a Quality Improvement Plan within the platform, with actions assigned to named staff members. |  |  |  |
| Acceptance Criteria |  | - QIP actions can be created with: title, description, assigned owner (staff member), target completion date, linked EIF criterion, and evidence notes - Action status: not started / in progress / completed / overdue - Overdue actions are highlighted in red and surfaced at the top of the QIP view - QIP progress (% actions complete) is shown on the Ofsted hub overview - QIP is exportable as PDF in Ofsted-standard format - Completed actions can have supporting evidence documents attached |  |  |  |

| F2.1.3 |  | Self-Assessment Report (SAR) Auto-Generation | Should Have | Phase 2 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The system must be able to generate a draft SAR document pre-populated with live platform data, reducing the manual effort of SAR preparation. |  |  |  |
| Acceptance Criteria |  | - SAR draft is generated from: EIF scores, QIP progress, learner outcome data, review completion rates, and withdrawal rates - Generated SAR follows the standard Ofsted SAR template structure - Draft is editable within the platform and exportable as Word document - Provider can lock the SAR for a given period (e.g. academic year) to create a historical record |  |  |  |

| F2.1.4 |  | Ofsted Evidence Pack Download | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Providers must be able to download a pre-organised evidence package covering all EIF themes, ready to share with an Ofsted inspector. |  |  |  |
| Acceptance Criteria |  | - Evidence pack is organised by EIF theme — one folder per theme - Each folder contains: relevant platform data exports, signed documents, review records, and any manually uploaded evidence - Pack is downloadable as a single ZIP file - Pack generation completes within 60 seconds for up to 500 learner records - Provider can add custom documents to the pack before download |  |  |  |

### 4.2.2 Learner Management

| F2.2.1 |  | Full Cohort Dashboard | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Providers must have a single-screen view of every learner across all cohorts with real-time status data. |  |  |  |
| Acceptance Criteria |  | - Cohort table columns: learner name, employer, standard, start date, OTJ %, next review date, EPA date, status badge, assigned tutor - Sortable by all columns; filterable by employer, standard, status, tutor, EPA month - Status badges: On Track / At Risk / Overdue / Break in Learning / Withdrawn / EPA Ready - Table loads within 2 seconds for up to 1,000 learner records - Table is exportable as CSV and PDF - "At-risk count" badge shown on the sidebar nav item |  |  |  |

| F2.2.2 |  | At-Risk Intervention Queue | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | At-risk learners must surface in a dedicated intervention queue sorted by urgency, enabling tutors to prioritise their caseload effectively. |  |  |  |
| Acceptance Criteria |  | - Intervention queue lists all at-risk and overdue learners sorted by severity score (most urgent first) - Each entry shows: learner name, reason for flag (OTJ behind / missed review / gateway stalled), days since last activity, assigned tutor, employer contact - Tutor can log an intervention action directly from the queue: contact made / review scheduled / employer notified / escalated - Queue updates in real time as underlying data changes - Tutor can filter queue to their own caseload only |  |  |  |

| F2.2.3 |  | 12-Weekly Review Scheduler | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Tutors must be able to schedule, record, and manage 12-weekly progress reviews for all learners, with automated reminders sent to all parties. |  |  |  |
| Acceptance Criteria |  | - Review scheduler shows all upcoming reviews in a calendar and list view - Bulk scheduling: provider can set review dates for multiple learners simultaneously - Automated reminders: email sent to learner, employer, and tutor at 7 days and 1 day before review - Review record is created in-platform during or after the review: SMART goals, progress against previous goals, OTJ discussion, wellbeing check, action points - Review record is co-signed by tutor and learner (e-signature) - Employer is notified of review outcome summary and can view the full record - Overdue reviews (not completed within 3 days of scheduled date) are flagged in the intervention queue |  |  |  |

| F2.2.4 |  | Individual Learner Profile | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Each learner must have a complete profile accessible by their assigned tutor and programme manager. |  |  |  |
| Acceptance Criteria |  | - Profile contains: personal details, employer details, standard, EPA organisation, tutor, start date, expected end date - Full review history with all records and signatures - OTJ log view: all sessions submitted, with approval status, tutor can flag entries - Document library: all signed agreements, review records, uploaded evidence - Communication thread: all portal messages between tutor, employer, and learner - Withdrawal / break-in-learning management: provider can record reason, expected return date, and notify DAS - Profile loads within 2 seconds |  |  |  |

| F2.2.5 |  | Tutor Caseload Management | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Programme managers must be able to assign learners to tutors and monitor caseload balance. |  |  |  |
| Acceptance Criteria |  | - Tutor assignment can be set per learner or in bulk for a cohort - Caseload dashboard shows: learner count per tutor, at-risk count per tutor, review compliance rate per tutor - Programme manager receives alert when any tutor's at-risk count exceeds a configurable threshold (default: 5) - Tutor reassignment is tracked in the audit trail |  |  |  |

### 4.2.3 DAS and ILR Integration

| F2.3.1 |  | Two-Way DAS Sync | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The provider portal must maintain a live, bidirectional sync with the ESFA Digital Apprenticeship Service API, ensuring that all enrolments, withdrawals, and completions are reflected in real time. |  |  |  |
| Acceptance Criteria |  | - DAS sync authenticates via ESFA OAuth 2.0 — no stored passwords - Enrolments created in the platform are pushed to DAS within 5 minutes - Withdrawals and completions recorded in the platform are pushed to DAS within 5 minutes - DAS data (funding status, payment confirmations) is pulled into the platform on each sync cycle - Sync status indicator shows: last sync time, sync health (green / amber / red), and error count - Manual sync trigger available for programme managers - Full API activity log with each request, response code, and any error messages |  |  |  |

| F2.3.2 |  | ILR Build and Submission | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Providers must be able to build, validate, and submit their Individualised Learner Record directly to ESFA from within the portal. |  |  |  |
| Acceptance Criteria |  | - ILR data is auto-populated from platform learner records — no manual data re-entry - Pre-submission validation checks all required ILR fields against ESFA validation rules - Validation report lists all errors and warnings in plain English with field-level guidance - Provider can correct errors within the platform and re-run validation before submitting - Submission is made directly to ESFA ILR submission API - Submission confirmation receipt is stored in the portal with timestamp and ESFA reference - Funding claim tracker shows: claimed amount, received amount, any discrepancies, and resolution status |  |  |  |

### 4.2.4 Employer Engagement

| F2.4.1 |  | Employer Directory | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Providers must have a directory of all linked employer organisations with key relationship metrics. |  |  |  |
| Acceptance Criteria |  | - Directory lists all employer clients with: organisation name, contact name and email, active learner count, average OTJ %, commitment statement pipeline status, last visit date - Filterable by region, learner count, OTJ average - Click-through to employer record showing all learners and correspondence history |  |  |  |

| F2.4.2 |  | Employer Visit Log | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Tutors must be able to record the outcome of employer visits within the portal for Ofsted evidence purposes. |  |  |  |
| Acceptance Criteria |  | - Visit log entry includes: date, visit type (on-site / video / phone), attendees, discussion points, action points, next visit date - Visit records are linked to the relevant employer and learners discussed - Visit log is exportable as PDF for Ofsted evidence pack - System suggests next visit date based on visit frequency requirements |  |  |  |

| F2.4.3 |  | Employer Satisfaction Survey | Could Have | Phase 2 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Providers must be able to send satisfaction surveys to employer contacts and view aggregated results. |  |  |  |
| Acceptance Criteria |  | - Survey templates are configurable with up to 10 questions (Likert scale and free text) - Surveys are sent via email with a unique link — no login required for employer to respond - Results dashboard shows: response rate, average scores per question, NPS score, free-text themes - Results are available 24 hours after survey closes |  |  |  |

PORTAL 3 · PRODUCT REQUIREMENTS Apprentice Portal Log it. Track it. Own your journey.

# 5. Portal 3 — Apprentice Portal

## 5.1 Portal Context

| Portal ID | P3 |
| --- | --- |
| Target users | Active UK apprentices, aged 16–65, any standard, any sector |
| Primary goal | Give every apprentice a friction-free, mobile-first tool to log OTJ hours, track their journey, build their portfolio, and stay connected to their employer and tutor |
| Design tone | Warm, human, encouraging. Progress is celebrated. Next actions are always clear. Should never feel like a compliance tool. |
| Primary colour | #0F7A53 (Forest Green) — Plus Jakarta Sans |
| Critical constraint | Every core action must be completable in under 30 seconds on a mobile device with a 4G connection |
| Access device | Mobile-first (iOS and Android web app, native app Phase 2); desktop fully supported |

## 5.2 Feature Requirements

### 5.2.1 OTJ Tracker

| F3.1.1 |  | Quick OTJ Log Entry | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to log an OTJ session in under 30 seconds on a mobile device. The form must be minimal, intuitive, and accessible. |  |  |  |
| Acceptance Criteria |  | - Log form contains exactly four fields: activity name (free text, max 80 chars), category (dropdown), duration (hours stepper in 0.5 increments), evidence (optional file/photo/link) - Category dropdown options: Taught learning / Applied project / Mentoring & coaching / Job shadowing / Off-site learning / Other - Form submits with a single tap — no multi-step flow - Successful submission shows a green confirmation state with updated running total - Entire form-to-submission flow must complete in under 30 seconds on a 4G connection - Form is accessible via a persistent floating action button on all app screens |  |  |  |

| F3.1.2 |  | OTJ Progress Visualisation | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The apprentice must have a clear, motivating visual representation of their OTJ progress toward the statutory 20% target. |  |  |  |
| Acceptance Criteria |  | - Circular progress ring on the home screen shows: hours logged, hours required, and percentage complete - Ring colour: green (>70% of target), amber (50–70%), red (<50%) - Horizontal progress bar also shown below the ring with exact hour counts - Weekly bar chart shows hours logged per week for the last 8 weeks - Projected completion date shown based on current logging pace |  |  |  |

| F3.1.3 |  | OTJ Session History | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to view all their logged OTJ sessions with approval status. |  |  |  |
| Acceptance Criteria |  | - Session list shows: date, activity name, category, hours, evidence indicator, approval status badge - Status badges: Pending (amber) / Approved (green) / Flagged (red) - Tapping a session shows the full entry including any rejection reason from the line manager - Apprentice can edit and resubmit a flagged entry - List is searchable by activity name and filterable by status and date range |  |  |  |

| F3.1.4 |  | Smart Pace Alerts | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The system must proactively alert apprentices when they are falling behind the required OTJ pace to meet their 20% target by their EPA date. |  |  |  |
| Acceptance Criteria |  | - Required weekly OTJ hours are calculated and displayed on the home screen - Amber in-app alert appears when the apprentice is more than 15% behind required pace - Red alert appears when more than 30% behind - Push notification sent if the apprentice has not logged any OTJ in the last 7 days - Alerts include a CTA to log hours immediately - Alerts are dismissible but recur each week until pace is restored |  |  |  |

### 5.2.2 Journey Milestones

| F3.2.1 |  | Programme Timeline | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must have a clear visual timeline of their entire programme from enrolment to EPA, showing completion status at every stage. |  |  |  |
| Acceptance Criteria |  | - Timeline displays all programme milestones in chronological order: enrolment, induction, 12-weekly reviews, gateway, EPA, completion - Each milestone is marked as: complete (green tick) / current (blue highlight) / upcoming (grey) - Tapping a milestone shows its details: date, description, any associated documents, and sign-off status - Timeline scrolls vertically on mobile and fits a single screen on desktop (12-inch+) |  |  |  |

| F3.2.2 |  | Gateway Readiness Checklist | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The gateway readiness checklist must show the apprentice exactly what is required before they can be nominated for End Point Assessment. |  |  |  |
| Acceptance Criteria |  | - Checklist displays all gateway criteria defined by the apprenticeship standard - Each criterion is marked: complete / in progress / not started - Criteria that are blocked by an upstream dependency show the blocker clearly - Checklist completion percentage is displayed as a progress bar - When all criteria are complete, a "Gateway Ready" badge is displayed and the provider is notified |  |  |  |

| F3.2.3 |  | EPA Countdown | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must see a prominent countdown to their EPA date on the home screen. |  |  |  |
| Acceptance Criteria |  | - EPA countdown displays days remaining as a large number on the home screen - Countdown changes colour: green (>90 days) / amber (30–90 days) / red (<30 days) - If EPA date has not been set by the provider, a placeholder message is shown: "EPA date not yet confirmed — speak to your tutor" - Tapping the countdown opens the gateway readiness checklist |  |  |  |

| F3.2.4 |  | Review History | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to view all their 12-weekly progress reviews, including outcomes, action points, and signed records. |  |  |  |
| Acceptance Criteria |  | - Review list shows all completed reviews in reverse chronological order - Each review entry shows: date, tutor name, goals set, goals achieved, action points, and sign-off status - Apprentice can view and download the full signed review record as PDF - Upcoming review date is shown on the home screen - Apprentice receives a reminder 48 hours before each scheduled review |  |  |  |

### 5.2.3 KSB Portfolio

| F3.3.1 |  | Evidence Library | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to upload and manage evidence items mapped to specific KSBs (Knowledge, Skills, and Behaviours) required by their apprenticeship standard. |  |  |  |
| Acceptance Criteria |  | - Evidence items can be: file upload (PDF, DOCX, PPTX, XLSX, images, max 25MB per file), link to external resource, or text entry - Each evidence item must be mapped to one or more KSBs from the apprentice's standard - Evidence items can be tagged with multiple KSBs - Evidence library is searchable by KSB and filterable by evidence type - Each item has a status: draft / submitted / reviewed by tutor / accepted |  |  |  |

| F3.3.2 |  | KSB Coverage Heatmap | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | A visual heatmap must show the apprentice and their tutor the strength of evidence coverage across all required KSBs. |  |  |  |
| Acceptance Criteria |  | - Heatmap displays all KSBs in a grid — one cell per KSB - Cell colour indicates coverage strength: green (strong — 3+ accepted evidence items) / blue (good — 2 items) / amber (partial — 1 item) / red (weak — drafted only) / grey (missing — no evidence) - Tapping a cell shows the evidence items mapped to that KSB - Heatmap is visible to both the apprentice and their tutor - Tutor can mark KSBs as "sufficient" or "requires more evidence" from the heatmap view |  |  |  |

| F3.3.3 |  | Reflective Statement Tool | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must have a guided writing tool for producing reflective statements attached to evidence items. |  |  |  |
| Acceptance Criteria |  | - Reflective statement editor provides structured prompts: Situation / Task / Action / Result (STAR framework) - Auto-save every 30 seconds — no data loss on browser close - Word count indicator shown against recommended range (200–400 words) - Tutor can add inline comments on the statement - Completed statements are included in the EPA evidence pack export |  |  |  |

| F3.3.4 |  | EPA Evidence Pack Export | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to export a complete, formatted EPA evidence pack with a single tap, ready for submission to their EPAO. |  |  |  |
| Acceptance Criteria |  | - Export compiles: all accepted evidence items, reflective statements, KSB coverage summary, review history, OTJ summary, and commitment statement - Pack is structured by KSB category and formatted as a single PDF - Export is generated within 60 seconds - Apprentice can preview the pack before generating the final export - Download link is also sent by email for convenience |  |  |  |

### 5.2.4 Communications & Documents

| F3.4.1 |  | Commitment Statement Signing | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to review and e-sign their commitment statement within the app, with the content presented in plain English — not legal language. |  |  |  |
| Acceptance Criteria |  | - Plain-English commitment statement summary is shown before the full document - Full document is accessible via "View full statement" toggle - E-signature is captured via drawn signature on mobile or typed name on desktop - Apprentice must tick a "I confirm I have read and understood my commitment" checkbox before signing - Signed PDF is immediately available in the document library - If the apprentice has not signed within 7 days of the employer signing, an automated reminder is sent |  |  |  |

| F3.4.2 |  | Direct Messaging | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Apprentices must be able to send direct messages to their assigned tutor and line manager within the portal. |  |  |  |
| Acceptance Criteria |  | - Separate message threads for tutor and line manager - Messages support: plain text, file attachments (max 10MB), and emoji - Unread message count is shown as a badge on the messaging nav item - Tutor and manager receive email notification of new messages within 5 minutes - Message history is retained for the lifetime of the programme and archived on completion - Messages are not end-to-end encrypted — provider and employer admin can view all threads for safeguarding purposes (disclosed in privacy notice) |  |  |  |

| F3.4.3 |  | Notification Centre | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | All platform notifications must be aggregated in a single notification centre, with the ability to manage notification preferences. |  |  |  |
| Acceptance Criteria |  | - Notification centre lists all notifications in reverse chronological order with: type icon, description, timestamp, and read/unread state - Notification types: OTJ approval, review reminder, message received, commitment statement action required, EPA date update, milestone completed - Apprentice can configure per-type email notification preferences (on / off) - Push notification support for native mobile app (Phase 2) — web push in MVP - Unread count badge shown on notification bell icon in top nav |  |  |  |

PORTAL 4 · PRODUCT REQUIREMENTS FlowPortal Levy flows. Talent flows. Growth flows.

# 6. Portal 4 — FlowPortal

## 6.1 Portal Context

| Portal ID | P4 |
| --- | --- |
| Target users | SME owners / managers (5–249 employees), levy donor L&D leads at large employers, AI apprenticeship learners from SMEs |
| Primary goal | Route unclaimed Apprenticeship Levy capital from large employers to SMEs, enable funded AI skills apprenticeship enrolment, and give SMEs a fully managed compliance dashboard with no HR function required |
| Design tone | Dynamic, growth-oriented, accessible. Should feel like a modern marketplace and learning platform: energetic, clear, confidence-building |
| Primary colour | #0E7490 (Teal) — DM Sans |
| Three modules | Module A — Levy Exchange marketplace ¦ Module B — SME Employer Dashboard ¦ Module C — AI Apprenticeship Programmes |
| Access device | Desktop and mobile equally important — many SME owners will access via phone |

## 6.2 Module A — Levy Exchange

The Levy Exchange is a two-sided marketplace that automates every step of the ESFA levy transfer process — from DAS account linking to compliance documentation — cutting transfer time from weeks to 48 hours.

### 6.2.1 Donor-Side Features

| F4.1.1 |  | Donor DAS Account Linking | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Levy donor organisations must be able to link their ESFA Digital Apprenticeship Service account to FlowPortal to enable automated transfer processing. |  |  |  |
| Acceptance Criteria |  | - DAS account linking is completed via ESFA OAuth 2.0 consent flow — no credentials stored - Linking process is completable in under 48 hours end to end - Linked account shows: total levy balance, available transfer amount (up to 50%), expiry schedule - Donor can link multiple DAS accounts (e.g. for different legal entities within the same group) - Linking status is shown as: linked / pending consent / error with resolution guidance |  |  |  |

| F4.1.2 |  | Surplus Levy Calculator & Expiry Alerts | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Donors must be able to see their exact transferable surplus and receive automated alerts when funds are approaching the 24-month expiry window. |  |  |  |
| Acceptance Criteria |  | - Surplus calculator displays: total levy balance, amount already committed to own apprenticeships, maximum transferable amount (up to 50% of annual contribution), amount already transferred - Expiry calendar shows which tranches of levy expire in each of the next 24 months - Automated email alert sent when any tranche will expire within 90 days - Second alert sent at 30 days before expiry - Alert includes a direct CTA to initiate a transfer |  |  |  |

| F4.1.3 |  | Transfer Preference Settings | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Donors must be able to set preferences that guide the matching algorithm to surface the most appropriate SME recipients for their transfer. |  |  |  |
| Acceptance Criteria |  | - Preferences include: preferred sector(s), preferred region(s), preferred SME size band, preferred programme type - Donor can set a maximum transfer amount per SME recipient - Preferences are saved and applied to all future matching suggestions until changed - Donor can also choose "open matching" — no preferences, widest possible recipient pool |  |  |  |

| F4.1.4 |  | Donor Analytics Portal | Could Have | Phase 2 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | Donors must be able to view the outcomes of their levy transfers to support ESG reporting and social value commitments. |  |  |  |
| Acceptance Criteria |  | - Analytics dashboard shows: total amount transferred to date, number of SMEs funded, number of learners enrolled, programme completion rate, EPA pass rate - Breakdown by sector, region, and programme type - ESG impact summary card: estimated productivity uplift, social mobility score (Sutton Trust methodology) - Report is exportable as PDF for inclusion in annual ESG or social value reports |  |  |  |

### 6.2.2 SME-Side Features

| F4.2.1 |  | Levy Eligibility Checker | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | SME employers must be able to instantly check whether they are eligible to receive a levy transfer and how much funding is available in their sector and region. |  |  |  |
| Acceptance Criteria |  | - Eligibility checker requires: company size (employee count), sector, region, and whether they have an existing ESFA DAS account - Result shows: eligibility status (eligible / not eligible / check with advisor), estimated available funding, and next steps - Checker does not require account creation — accessible to anonymous visitors - If eligible, a CTA prompts the SME to begin ESFA registration wizard (F4.2.2) |  |  |  |

| F4.2.2 |  | ESFA Registration Wizard | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | SMEs must be able to complete ESFA DAS account creation and levy transfer consent through a guided wizard that requires no prior knowledge of the apprenticeship system. |  |  |  |
| Acceptance Criteria |  | - Wizard is structured in 5 steps: company verification (Companies House lookup) / PAYE reference entry / DAS account creation / bank details / consent to receive transfers - Each step includes contextual help text explaining why the information is needed - Progress is saved at each step — SME can leave and return without losing progress - Wizard completion sends a confirmation email with next steps - End-to-end completion time target: under 20 minutes - SME Success Manager is offered as an optional support resource at step 3 for first 100 SMEs |  |  |  |

| F4.2.3 |  | Donor-SME Matching | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The platform must match eligible SMEs with suitable levy donors using a combination of rule-based matching criteria (Phase 1) and ML-based optimisation (Phase 2). |  |  |  |
| Acceptance Criteria |  | - Phase 1 matching criteria: sector alignment / regional proximity / programme type / transfer amount required vs available - Matching results are returned within 3 seconds of an SME completing their profile - Each match displays: donor organisation name (or "Matched donor" if anonymous), transfer amount available, programme eligibility, estimated timeline - SME submits a transfer application which is reviewed and confirmed by the donor or auto-approved if the donor has set open matching - Both parties receive email confirmation of a confirmed match - If no match is found, SME is placed in a waiting pool and notified when a match becomes available |  |  |  |

| F4.2.4 |  | Transfer Compliance Documentation | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | All required ESFA compliance documentation for levy transfers must be auto-generated by the platform for both donor and recipient. |  |  |  |
| Acceptance Criteria |  | - Transfer agreement document is auto-generated and e-signed by both parties within the platform - Document includes: transfer amount, programme details, ESFA reference, dates, signatory details - Copies are stored in both the donor's and SME's FlowPortal document libraries - ESFA transfer record is created via API on confirmation — no manual ESFA portal entry required |  |  |  |

## 6.3 Module B — SME Employer Dashboard

### 6.3.1 SME Compliance Dashboard

| F4.3.1 |  | SME Apprentice Overview | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | SME employers must have a simple, time-efficient view of all their apprentices and any actions required from them — designed for employers with no HR function. |  |  |  |
| Acceptance Criteria |  | - Overview shows: active apprentice count, OTJ approvals pending, reviews due this month, funding claim status - Apprentice list shows: name, programme, OTJ %, next review date, status badge - All pending OTJ approvals are listed with a one-tap approve / flag action - SME employer can access the overview from mobile with full functionality - Dashboard loads within 2 seconds on 4G mobile |  |  |  |

| F4.3.2 |  | Commitment Statement Management | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | SME employers must be able to view, sign, and manage commitment statements for all their FlowPortal apprentices. |  |  |  |
| Acceptance Criteria |  | - Commitment statements requiring SME signature are surfaced at the top of the dashboard - E-signature flow is the same as Portal 1 (F1.3.2) — consistent experience - Signed copies are stored in the SME document library - Automated chase reminder sent to SME if statement unsigned after 7 days |  |  |  |

| F4.3.3 |  | ESFA Funding Claim Tracker | Should Have | Phase 1 post-launch |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | SME employers must be able to see the status of their levy funding claims to maintain confidence in the financial arrangement. |  |  |  |
| Acceptance Criteria |  | - Funding tracker shows: total levy funding committed per programme, amount claimed to date, amount received, any discrepancies - Each line item links to the relevant ILR submission record in the provider portal (visible to SME summary only) - Alert shown if a funding discrepancy is identified — SME is directed to contact their provider |  |  |  |

| F4.3.4 |  | SME Onboarding Concierge | Must Have | Phase 1 |  |
| --- | --- | --- | --- | --- | --- |
| Description |  | The first 100 SME employers must receive a managed onboarding experience with access to a dedicated SME Success Manager for the first 90 days. |  |  |  |
| Acceptance Criteria |  | - On account creation, SME is assigned a named Success Manager (Gradlly staff) - Concierge dashboard shows: onboarding checklist completion %, upcoming scheduled calls, and direct message thread with Success Manager - Automated milestone emails are sent at: registration, DAS linking, first learner enrolment, first OTJ approval, first review - Money-back guarantee is documented in the SME welcome pack and linked from the dashboard |  |  |  |

# 7. Non-Functional Requirements

The following requirements apply across all four portals unless a specific portal exception is noted.

## 7.1 Performance Requirements

| Requirement | Target | Measurement Method | Applies To |
| --- | --- | --- | --- |
| Page load time (standard pages) | < 2 seconds on 4G mobile | Lighthouse performance score ≥ 80 in CI pipeline | All portals |
| Page load time (data-heavy pages) | < 3 seconds on 4G mobile | Measured on cohort table with 500 rows | P1, P2 |
| API response time (read) | < 500ms at p95 | APM monitoring — alert on breach | All portals |
| API response time (write) | < 800ms at p95 | APM monitoring — alert on breach | All portals |
| DAS API sync cycle | < 5 minutes for 500 learner records | Background job monitoring | P1, P2, P4 |
| PDF report generation | < 10 seconds | Measured at trigger to download-ready | P1, P2 |
| EPA evidence pack export | < 60 seconds | Measured at trigger to ZIP download-ready | P2, P3 |
| OTJ log submission (mobile) | < 30 seconds end to end | Measured from form open to confirmation screen | P3 |
| FlowPortal matching results | < 3 seconds | Measured from profile completion to results displayed | P4 |
| Concurrent users per portal | ≥ 500 without performance degradation | Load test at launch, re-run quarterly | All portals |

## 7.2 Security Requirements

| Requirement | Specification | Applies To |
| --- | --- | --- |
| Authentication | OAuth 2.0 with GOV.UK One Login primary; email/password with bcrypt hashing as fallback; MFA required for provider and employer admin accounts | All portals |
| Session management | JWT access tokens (15-minute expiry); refresh token rotation; forced re-authentication after 8 hours of inactivity | All portals |
| Data encryption at rest | AES-256 encryption for all PII and financial data at database level | All portals |
| Data encryption in transit | TLS 1.3 minimum for all client-server communication; HSTS enforced | All portals |
| Multi-tenant isolation | Row-level security enforced at database level; employer A data inaccessible to employer B under all circumstances | All portals |
| API security | All API endpoints require valid JWT; rate limiting: 100 requests per minute per user; OWASP Top 10 compliance | All portals |
| GDPR compliance | Data retention policies enforced; right-to-erasure workflow; DPA template provided to all customers; ICO registration maintained | All portals |
| Penetration testing | External pen test by CREST-accredited firm before production launch; annual re-test | All portals |
| Cyber Essentials Plus | Certification achieved before production launch | Platform-wide |
| ISO 27001 | Roadmap in place from day one; certification targeted within 18 months of launch | Platform-wide |
| Vulnerability disclosure | Public responsible disclosure policy published; bug bounty programme in Phase 2 | Platform-wide |
| Audit logging | All data mutations logged with user, timestamp, before/after values; logs immutable; retained for 7 years | All portals |

## 7.3 Accessibility Requirements

| Requirement | Standard | Testing Method |
| --- | --- | --- |
| WCAG compliance level | WCAG 2.1 AA across all four portals | Automated (axe-core in CI) + manual audit per release |
| Colour contrast — body text | Minimum 4.5:1 contrast ratio | All four portal colour schemes tested against the standard |
| Colour contrast — large text | Minimum 3:1 contrast ratio | Applied to all heading and display text |
| Screen reader compatibility | NVDA (Windows) and VoiceOver (macOS/iOS) — all core user journeys must be completable | Manual testing on each portal before release |
| Keyboard navigation | All interactive elements reachable and operable by keyboard alone; visible focus states required | Manual keyboard-only testing on core journeys |
| Focus management | Focus is moved appropriately on modal open/close, page navigation, and form submission | Automated + manual testing |
| Touch target size | Minimum 44×44px for all interactive elements on mobile (Portal 3 and P4 mobile) | Mobile Lighthouse audit |
| Form accessibility | All form inputs have associated labels; error messages are descriptive and announced by screen readers | axe-core automated testing |
| Images and icons | All informational images have alt text; decorative images have empty alt text; icon-only buttons have aria-label | Manual audit per release |
| Portal 3 specific | All OTJ logging journeys must achieve WCAG 2.1 AA with no manual workaround steps | Quarterly dedicated accessibility audit |

## 7.4 Availability & Reliability Requirements

| Requirement | Target | Notes |
| --- | --- | --- |
| Production uptime SLA | 99.9% (< 8.7 hours downtime per year) | Measured on a rolling 30-day window |
| Maintenance windows | 02:00–04:00 GMT only; 48-hour advance notice to customers | Maintenance page served during downtime |
| Recovery Point Objective (RPO) | 1 hour maximum data loss in disaster scenario | Database snapshots every 30 minutes |
| Recovery Time Objective (RTO) | 4 hours maximum to restore service after disaster | Tested in DR exercise every 6 months |
| Database backups | Full daily backup; incremental every 30 minutes; retained for 90 days | Backups stored in geographically separate region |
| Error monitoring | Automated alerting on error rate > 1% per endpoint; PagerDuty escalation to on-call engineer | Sentry or equivalent |
| Status page | Public status page (statuspage.io or equivalent) showing real-time platform health per portal | Customers subscribe to status alerts |

## 7.5 Browser & Device Support

| Platform | Browsers / OS Supported | Portal Priority |
| --- | --- | --- |
| Desktop — Windows | Chrome (latest 2 versions), Edge (latest 2 versions), Firefox (latest 2 versions) | P1, P2 primary; P3, P4 supported |
| Desktop — macOS | Chrome (latest 2 versions), Safari (latest 2 versions) | P1, P2 primary; P3, P4 supported |
| Mobile — iOS | Safari on iOS 15+; Chrome on iOS 15+ | P3 and P4 primary; P1, P2 supported |
| Mobile — Android | Chrome on Android 10+ | P3 and P4 primary; P1, P2 supported |
| Tablet — iPad | Safari on iPadOS 15+ | All portals — responsive layout required |
| Not supported | Internet Explorer (all versions); browsers more than 2 major versions behind current | Graceful degradation page shown |

# 8. Integration Requirements

## 8.1 ESFA Digital Apprenticeship Service (DAS) API

| Integration Point | Direction | Data Exchanged | Portals | Frequency |
| --- | --- | --- | --- | --- |
| Levy balance sync | DAS → Gradlly | Available balance, monthly contributions, expiry dates, transaction history | P1, P4 | Every 15 minutes + on-demand |
| Enrolment submission | Gradlly → DAS | Learner details, standard code, provider UKPRN, start date, planned end date | P2, P4 | Within 5 minutes of ILR creation |
| Withdrawal notification | Gradlly → DAS | Learner ID, withdrawal date, reason code | P2 | Within 5 minutes of withdrawal record |
| Completion notification | Gradlly → DAS | Learner ID, completion date, EPA outcome | P2 | Within 5 minutes of completion record |
| Funding payment confirmation | DAS → Gradlly | Payment amounts, payment dates, funding period, any clawback notices | P2, P4 | Daily batch sync |
| Levy transfer consent | Gradlly → DAS | Transfer amount, recipient account, start date | P1, P4 | On transfer confirmation |
| Transfer status | DAS → Gradlly | Transfer status, amounts released, payment dates | P1, P4 | Daily batch sync |

DAS API Technical Requirements - Authentication via ESFA OAuth 2.0 — access tokens refreshed 5 minutes before expiry - All DAS API calls logged with request ID, timestamp, response code, and response time - Retry logic: exponential backoff with 3 retries on 5xx responses; dead letter queue for persistent failures - Manual sync trigger available in both Provider Portal (P2) and Employer Portal (P1) for admin use - DAS API unavailability must not block core platform functionality — degraded mode with last-known data displayed

## 8.2 ILR Submission (ESFA)

| Requirement | Specification |
| --- | --- |
| ILR version | Current ESFA ILR specification (updated annually — platform must support new spec within 30 days of ESFA publication) |
| Data fields | All mandatory ILR fields auto-populated from Gradlly learner records; optional fields configurable by provider |
| Validation | Full ESFA validation rules applied before submission; provider sees plain-English error descriptions for all validation failures |
| Submission method | Direct API submission to ESFA ILR Submission API — no manual file upload to ESFA portal required |
| Submission confirmation | ESFA submission receipt stored in provider portal with reference number and timestamp |
| Amendment submission | Provider can submit ILR amendments via the same workflow for any period within ESFA's amendment window |

## 8.3 GOV.UK One Login

| Requirement | Specification |
| --- | --- |
| Integration type | OpenID Connect (OIDC) with GOV.UK One Login as the identity provider |
| Portals | All four portals — One Login available as an authentication option alongside email/password |
| Fallback | If One Login is unavailable, email/password login must remain fully functional |
| User linking | Existing Gradlly accounts can be linked to One Login via account settings — email address match required |
| Scope | Core identity scope only: name, email, date of birth — no additional scopes requested beyond what is necessary |

## 8.4 Notification & Communication Integrations

| Service | Purpose | Portals | Notes |
| --- | --- | --- | --- |
| Transactional email (SendGrid or equivalent) | All system-generated emails: invitations, notifications, digests, reports | All portals | SPF, DKIM, DMARC configured; bounce and complaint monitoring |
| SMS (Twilio or equivalent) | Critical alerts: EPA date changes, overdue OTJ warnings (Phase 2) | P3 | Opt-in only; GDPR compliant |
| Web push notifications | In-app and background notifications for Portal 3 | P3 | Service Worker implementation; user opt-in flow required |
| Video conferencing (Zoom / Microsoft Teams) | AI programme cohort session delivery via FlowPortal | P4 | API integration for auto-generating session links; attendance tracking |
| Cloud file storage (AWS S3 or equivalent) | Secure evidence, document, and media storage | P2, P3, P4 | AES-256 at rest; presigned URLs for file access; 7-year retention |

# 9. Data Model — Key Entities

The following defines the core entities and their relationships across the Gradlly platform. This is a conceptual data model intended to guide database schema design — not a physical schema specification.

## 9.1 Core Entities

| Entity | Description | Key Attributes | Portal(s) |
| --- | --- | --- | --- |
| Organisation | Any legal entity using Gradlly — employer, provider, or SME | ID, name, UKPRN (providers), Companies House number, DAS account ID, organisation type, subscription tier | All |
| User | Any individual with a Gradlly account | ID, email, name, organisation ID, portal access rights, role, MFA status, One Login ID | All |
| Apprentice | A learner enrolled on an apprenticeship programme | User ID, employer org ID, provider org ID, standard code, start date, expected end date, EPA organisation, current status | P1, P2, P3, P4 |
| Programme | An apprenticeship standard offered on the platform | ID, standard code, standard name, level, typical duration, EPA methods, delivery type (employer-led / FlowPortal AI) | P1, P2, P4 |
| OTJ Log Entry | A single off-the-job learning session logged by an apprentice | ID, apprentice ID, date, activity name, category, hours, evidence files, submission timestamp, approval status, approver user ID, approval timestamp | P1, P3 |
| Review | A 12-weekly progress review between tutor, learner, and employer | ID, apprentice ID, tutor user ID, employer user ID, scheduled date, completed date, goals, action points, wellbeing rating, sign-off status, signed PDF URL | P2, P3 |
| Commitment Statement | The tripartite agreement between employer, provider, and apprentice | ID, apprentice ID, version number, created by user ID, content text, employer signature, provider signature, apprentice signature, signed PDF URL, status | P1, P2, P3 |
| KSB Evidence Item | A piece of portfolio evidence mapped to one or more KSBs | ID, apprentice ID, file URL or link, evidence type, KSB IDs mapped, reflective statement, tutor feedback, status, created at | P2, P3 |
| Levy Transfer | A transfer of levy funds from a donor organisation to an SME | ID, donor org ID, recipient org ID, amount, ESFA transfer reference, status, created at, confirmed at, expiry date | P1, P4 |
| Notification | A system-generated alert sent to a user | ID, user ID, type, content, read status, created at, delivery channel, delivery status | All |
| Audit Log Entry | An immutable record of a data mutation event | ID, user ID, entity type, entity ID, action, before value (JSON), after value (JSON), timestamp, IP address | All |

## 9.2 Key Relationships

- One Organisation can have many Users, many Apprentices (as employer), and many Programmes (as provider)

- One Apprentice has exactly one employer Organisation and exactly one provider Organisation at any point in time

- One Apprentice has many OTJ Log Entries, many Reviews, one active Commitment Statement, and many KSB Evidence Items

- One Commitment Statement belongs to exactly one Apprentice and has three signatories (employer User, provider User, apprentice User)

- One Levy Transfer links exactly one donor Organisation to exactly one recipient Organisation and may fund one or many Apprentices

- All entities that involve PII are linked to the Organisation record for multi-tenant isolation — queries filtered by organisation ID at the data layer

# 10. Release Phases

## 10.1 Phase 1 — MVP Launch (Q3 2026)

The MVP must include all Must Have requirements across all four portals. The Levy Exchange (FlowPortal Module A) launches in assisted mode in Phase 1 — matching is facilitated by the Gradlly team using platform data, not automated. Full automated matching launches in Phase 2.

Phase 1 MVP scope per portal - Portal 1 (Employer): F1.1.1, F1.1.2, F1.1.3, F1.2.1, F1.2.2, F1.2.3, F1.2.4, F1.2.5, F1.3.1, F1.3.2, F1.3.3 - Portal 2 (Provider): F2.1.1, F2.1.2, F2.1.4, F2.2.1, F2.2.2, F2.2.3, F2.2.4, F2.3.1, F2.3.2, F2.4.1 - Portal 3 (Apprentice): F3.1.1, F3.1.2, F3.1.3, F3.1.4, F3.2.1, F3.2.2, F3.2.3, F3.2.4, F3.3.1, F3.3.2, F3.3.4, F3.4.1, F3.4.2, F3.4.3 - Portal 4 (FlowPortal): F4.1.1, F4.1.2, F4.2.1, F4.2.2, F4.2.3, F4.2.4, F4.3.1, F4.3.2, F4.3.4, F4.4.1, F4.4.2, F4.4.3

## 10.2 Phase 2 — Post-Launch (Months 7–18)

Phase 2 delivers all Should Have requirements and key Could Have enhancements. The Levy Exchange automated matching engine is the primary Phase 2 engineering investment.

Phase 2 priority features - Portal 1: F1.1.4 (Levy Transfer Hub full automation), F1.1.5 (report scheduling), F1.4.1 (ROI report), F1.4.2 (provider performance comparison) - Portal 2: F2.1.3 (SAR auto-generation), F2.2.5 (tutor caseload management), F2.4.2 (employer visit log), F2.4.3 (satisfaction survey) - Portal 3: F3.3.3 (reflective statement tool), native iOS and Android mobile app - Portal 4: F4.1.3 (transfer preferences), F4.1.4 (donor analytics portal), F4.3.3 (funding claim tracker), F4.4.4 (applied project submission), F4.4.5 (async learning modules) - Platform: ML-based donor-SME matching engine, SMS notifications (P3), enterprise API for levy donors

## 10.3 Phase 3 — Scale (Months 19–36)

| Feature Area | Description | Portal |
| --- | --- | --- |
| Growth and Skills Levy modular courses | Support for short modular courses once ESFA modular funding is live | P4 |
| Enterprise API | API allowing large levy donors to integrate Gradlly data into their own L&D systems | P4 |
| Multi-language support | Welsh language support for Welsh providers and apprentices | All |
| Advanced analytics | Predictive completion modelling; AI-driven at-risk early warning | P1, P2 |
| Native mobile app | Native iOS and Android apps for Portal 3 with offline support and push notifications | P3 |
| Provider benchmarking | Cross-provider performance benchmarking reports (anonymised) for continuous improvement | P2 |
| International localisation | Irish and Scottish regulatory localisation for market expansion | All |

## 10.4 Won't Have (Now)

The following items are explicitly out of scope for Phases 1, 2, and 3 and are acknowledged for potential future consideration only:

- AI-powered essay or portfolio marking (requires EPAO approval — not within Gradlly's regulatory scope)

- Video-based OTJ evidence capture within the mobile app (storage and bandwidth implications deferred)

- Integrated payroll or HR system (Gradlly is a learning management platform, not an HRIS)

- Consumer-facing apprenticeship job board (B2C marketplace is a separate business model)

- Ofsted inspection scheduling or direct communication with HMI inspectors

# 11. Document Control

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Gradlly Product Team | Initial release — all four portals. Full PRD covering MVP and Phase 2 scope. |

## 11.1 Approval & Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| CEO / Product Owner |  |  |  |
| CTO / Engineering Lead |  |  |  |
| Chief Programmes Officer |  |  |  |
| Head of QA |  |  |  |

## 11.2 Related Documents

- Gradlly Four-Portal Master Document v2.0 — strategy, design system, go-to-market, financials

- Gradlly Visual Blueprint v1.0 — wireframes, mockups, and design system tokens

- Gradlly Interactive HTML Prototype v1.0 — clickable prototype for all three core portals

- ESFA DAS API Technical Specification — external, published by ESFA

- ESFA ILR Specification (current year) — external, published by ESFA annually

GRADLLY — PRODUCT REQUIREMENTS DOCUMENT Portal 1: Employer · Portal 2: Provider · Portal 3: Apprentice · Portal 4: FlowPortal Version 1.0 · March 2026 · Confidential — For Development Team Use